ECE 501: Digital Image Processing

Weekly Progress Report

Project 19: SAR and Optical Feature Fusion for Crop Classification

| Repository | DIP_2026_19_3, github.com/Het1236/DIP_2026_19_3 |
| --- | --- |
| Report No. / Date | Week 3, 3 October 2026 |
| Assigned Dataset | YieldSAT, Group B (Argentina and Brazil) |

Team

| Name | Enrolment No. | Role |
| --- | --- | --- |
| Het Patel (Leader and POC) | AU2440266 | Leader and POC |
| Dhairya Shah | AU2440128 | Member |
| Jay Daftari | AU2440271 | Member |
| Hiya Soni | AU2440084 | Member |

# Work Done This Week

- We built cloud masking for the Sentinel-2 images using the scene classification layer.

- We built a cloud-free composite for each field using the median of the clear dates.

- We added four vegetation indices. These are NDVI, EVI, GNDVI and NDWI.

- We got the real YieldSAT data for Argentina and Brazil.

- We checked all 1302 field folders. All of them load correctly and the crop counts match the paper.

- We fixed a bug where no-data pixels outside the field shape were not removed.

- We built the Sentinel-1 download through Google Earth Engine.

- We added a Lee filter to reduce speckle. On real data it reduced the VV noise by about 20 percent.

- We aligned the SAR image to the optical image grid.

- We ran the full pipeline on three real fields, one for each crop.

- We wrote tests for this part of the code. All 27 tests pass.

- We pushed the code and results to GitHub.

# Literature Review

We read the paper by Lee on speckle filtering. The filter uses the mean and variance in a small window to decide how much to smooth each pixel. We use a simple form of this filter.

We also read the data description in the YieldSAT paper again. It explains the 12 Sentinel-2 bands and the scene classification layer. We use the scene classification layer to find clouds.

# Work To Be Done Next Week

- Use only the middle part of the growing season for the composite.

- Add texture features from the gray level co-occurrence matrix.

- Build a feature table for many fields.

- Train Random Forest and SVM models on the features.

# Challenges Faced

- The cloud mask removes about half of the dates for each field.

- The corner pixels outside the field shape needed special handling.

- The dataset is about 15 GB and our disk space was low.

- The first NDVI values are low because we used the whole season.